PROMPT 1

We have selected our Tandem hackathon problem.

PROBLEM

Clinicians order investigations whose results arrive asynchronously. They then have to manually identify outstanding results, review them, initiate follow-up actions, communicate with patients and remember whether those actions were completed.

The administrative problem we want to solve is not clinical interpretation of the result itself. It is closing the loop around the result.

USER

[GP / clinician - replace with our actual user]

CURRENT WORKFLOW

[Paste our team's description of the real current workflow here.]

PAIN POINTS

[Paste what our clinician teammate told us.]

TARGET WORKFLOW

1. Investigation ordered

Owner: deterministic/API

Behaviour: register expected result and responsible clinician.

2. Result arrives

Owner: deterministic/API

Behaviour: match result to outstanding investigation and update workflow state.

3. Relevant information extracted/organised

Owner: LLM only where unstructured language understanding is required.

Behaviour: produce structured output for the workflow.

4. Clinical decision

Owner: clinician.

Behaviour: clinician determines what clinical action, if any, is appropriate.

IMPORTANT: the AI must not make this clinical decision.

5. Follow-up actions

Owner: deterministic workflow + LLM where text generation is required.

Behaviour: based on clinician's decision, prepare appropriate downstream actions.

6. Clinician approval

Owner: human where required.

7. Execution

Owner: API/mock integrations.

Examples: create follow-up task, draft/send patient communication, schedule review.

8. Closure

Owner: deterministic.

Behaviour: track whether required actions have completed and mark the loop closed.

9. Exceptions

Owner: human.

Ambiguous, conflicting or unexpected states must escalate rather than be guessed.

DESIGN PRINCIPLES

- Build a workflow, not a chatbot.

- Do not create autonomous clinical decision-making.

- Use deterministic code wherever rules are sufficient.

- Use LLMs only for genuinely unstructured language tasks.

- Use structured/schema-constrained LLM outputs.

- Make external integrations mockable.

- Keep an audit trail showing AI vs deterministic vs human actions.

- Optimise for a compelling 2-3 minute live demonstration.

- We have only around 2 hours of practical implementation time.

FIRST TASK

Before writing code:

1. Critique this proposed workflow.

2. Identify anything redundant or unnecessarily complicated.

3. Identify any missing state or failure condition required for the demo.

4. Propose the SMALLEST vertical slice that demonstrates the core value.

5. Define the exact happy-path demo.

6. Define ONE deliberately difficult/ambiguous case that should escalate.

7. Propose the simplest technical architecture you can implement rapidly in this repository.

8. Tell us what you would mock rather than integrate for real.

Do NOT implement anything yet.

Keep the proposal concise. We will approve or modify the architecture before you start building.

PROMPT 2

Approved, with these changes:

[TEAM CHANGES]

Now implement the smallest complete vertical slice.

Priority order:

P0 - MUST WORK

- happy-path workflow end to end

- clear workflow state

- clinician decision/approval

- mocked downstream action

- usable demo UI

P1 - ADD NEXT

- exception/escalation path

- audit trail

P2 - ONLY AFTER P0/P1 WORK

- synthetic gold evaluation harness

- evaluation results view

P3 - ONLY IF TIME REMAINS

- visual polish

- additional integrations/features

Rules:

- Keep the implementation simple.

- Do not add infrastructure we do not need.

- Do not add autonomous agents unless genuinely necessary.

- Do not spend time on authentication.

- Mock unavailable external systems behind clearly named interfaces.

- Keep the application runnable locally throughout development.

- Commit working milestones to GitHub.

- Never sacrifice the working happy-path demo for an optional feature.

Start by implementing P0.

When P0 works, stop and tell us exactly how to run and test the demo before proceeding to P1.

PROMPT 3

The core workflow is now working.

We want to add a small synthetic gold evaluation set.

Here are the behaviours our clinician/team says the system must demonstrate:

[PASTE CASES + EXPECTED BEHAVIOUR]

Create 10-15 synthetic test cases covering:

- routine cases

- edge cases

- conflicting/ambiguous inputs

- escalation behaviour

Do not invent new clinical decision rules.

For each case, store:

- synthetic input

- expected structured workflow output/state

- expected escalation status

- expected downstream action

Run the cases through the SAME underlying workflow used by the application.

Compare actual vs expected results programmatically.

Produce:

- total passed

- total failed

- pass percentage

- escalation cases passed/failed

Make the results easy to show during the hackathon presentation.

Do not modify the production workflow merely to make the evaluation pass. Report failures honestly.